## Slide 1
Week 1 — Day 6
Pre-Dataset Readiness & Mentor Review
Methodology V1 · Experiment Plan · Split Strategy · Evaluation Criteria · Open Questions
Sreetama Santra | 12024052019052 | IEM, Kolkata | TIH IIT Guwahati | 2026-08-25
Review covers
• Week 1 progress summary
• Methodology V1
• Data readiness package
• Experiment plan
• Split strategy and metrics
• Open questions for mentor

## Slide 2
Week 1 Progress Summary
Days 1–5 completed before dataset arrival
2 / 6
Day 1 — Problem Understanding
• Identified SoC and Remaining Charging Time as dual regression targets.
• Documented a 10-step ML pipeline.
• Confirmed the correct LG HG2 dataset after dataset clarification.
• Prepared 11 questions for the mentor.
Day 2 — Literature Review
• Reviewed 8 papers, including 2 on the exact LG HG2 dataset.
• Benchmark RMSE < 1.5% (Kollmeyer 2020).
• XGBoost R² > 0.97 (Jafari 2022).
• Model order: Linear → RF → XGBoost → optional ANN.
Days 4–5 — Data Readiness + Pipeline
• Documented the full 15-column dataset schema.
• Identified 5 risk categories with mitigation plans.
• Defined a 12-step reproducible pipeline.
• Planned 4 experiments with hyperparameters.
• Prepared the experiment log template and folder structure.
Day 3 (Mentor Review 1) and Day 6 are the two structured milestone checkpoints in Week 1.

## Slide 3
Methodology V1
Proposed end-to-end approach — awaiting mentor confirmation
3 / 6
1. Data Loading
Load 208 CSV files. Skip 28 header rows. Filter PAU rows and force numeric dtypes.
2. SoC Derivation
Coulomb counting per segment using temperature-specific Q_nominal.
3. RCT Derivation
RCT = timestamp_end − timestamp_now. End of charge = current < 150mA.
4. EDA
Voltage/current/temperature plots, SoC histogram, correlation heatmap, CC vs CV analysis.
5. Feature Engineering
Rolling averages, dV/dt, power, time_elapsed and cc_cv_flag. No cross-file rolling.
6. Split
By file: Mixed1–6 train, Mixed7 validation, Mixed8 + drive cycles test. No row shuffle.
7. Model Training
Linear Regression → Random Forest → XGBoost → optional ANN. Separate model per target.
8. Evaluation
MAE, RMSE and R². Per-temperature and per-SoC-range breakdown.

## Slide 4
Data Readiness Package
What we know before the first notebook run
4 / 6
Dataset facts
• LG HG2 18650, 3Ah NMC, new cell.
• 208 CSV files across 6 temperature folders.
• Temperatures: −20, −10, 0, 10, 25, 40°C.
• Key columns: Voltage, Current, Temp, Capacity (Ah), WhAccu.
• SoC and RCT labels are not provided; both must be derived.
• Sample rate: 0.1s for drive cycles, slower for charge files.
• File types: Mixed, drive cycles, Charge, HPPC and Cap.
Top risks and mitigations
• Data leakage → chronological file-level split; no row shuffle.
• Capacity counter reset → derive SoC per segment and stitch where start SoC is known.
• Empty charge files → exclude files with fewer than 500 rows.
• PAU rows → filter before processing.
• Variable sample rate → use timestamps directly.
• SoC skew → evaluate 0–20%, 20–80% and 80–100% separately.
Questions for mentor
1. Segment-wise or continuous SoC derivation? 2. Temperature-specific Q_nominal or fixed 3.0 Ah? 3. Mixed-cycle training with standard drive-cycle test, or split within Mixed files?

## Slide 5
Experiment Plan and Evaluation Criteria
Four experiments from baseline to project-specific study
5 / 6
Planned experiments
• EXP-001 — Linear Regression (baseline): SoC R² ~0.75, MAE ~7%; RCT R² ~0.70, MAE ~12 min.
• EXP-002 — Random Forest: SoC R² >0.92, MAE <3%; RCT R² >0.88, MAE <5 min.
• EXP-003 — XGBoost: SoC R² >0.96, MAE <2%; RCT R² >0.92, MAE <3.5 min.
• EXP-004 — Temperature Generalization: compare single-temperature vs multi-temperature training.
Split strategy
• Training: Mixed1–6 + Charge1–12 (all 6 temperatures)
• Validation: Mixed7 + Charge13–14 (all 6 temperatures)
• Test: Mixed8, UDDS, HWFET, LA92, US06 + Charge15–16
Evaluation metrics
• SoC MAE: good <3%, best <1.5%
• SoC RMSE: good <4%, best <2%
• SoC R²: good >0.90, best >0.96
• RCT MAE: good <5 min, best <2.5 min
• RCT RMSE: good <7 min, best <3.5 min
• RCT R²: good >0.85, best >0.92
Also report per-temperature and per-SoC-range performance for the best model.

## Slide 6
Open Questions for Mentor + Corrections Log
Items to confirm before starting the first notebook
6 / 6
Q1 — SoC derivation scope
Derive SoC per test segment independently, or track continuously across a full session?
Q2 — Q_nominal handling
Use temperature-specific Q_nominal from Cap_1C files, or a fixed 3.0 Ah for all temperatures?
Q3 — Train/test split strategy
Train on Mixed cycles and test on UDDS/HWFET/LA92/US06, or split within Mixed files only?
Q4 — Dual-target model architecture
Separate models for SoC and RCT, or a single multi-output regression model?
Q5 — Acceptable error thresholds
Is there a defined acceptable MAE for SoC, such as below 3% for practical BMS use?
Q6 — RCT scope
Predict RCT only from Charge files, or also estimate it from recovery patterns in discharge files?
Mentor corrections / confirmations
Q1: __________ Q2: __________ Q3: __________ Q4: __________ Q5: __________ Q6: __________
Additional mentor comments: ________________________________________________