## Slide 1
Week 1 — Day 3 Progress Review
Sreetama Santra | 12024052019052 | IEM, Kolkata | TIH IIT Guwahati | 2026-08-22
1
Work Completed (Day 1 and 2)
Dataset Update:
Day 1: Problem Understanding
Day 2: Literature Review
•
Read and summarised the problem statement in technical terms.
•
Identified 5 input features from the LG HG2 dataset.
•
Derived that SoC is not directly labelled and must be computed via Coulomb counting.
•
Documented the 10-step ML pipeline.
•
Raised 11 questions for mentor clarification.
•
Reviewed 8 papers on ML-based SoC estimation.
•
Found 2 papers using our exact LG HG2 dataset (Kollmeyer 2020, Chemali 2018).
•
Built comparison table across all 8 papers.
•
Selected 4 candidate ML methods with justification.
•
Key benchmark is less than 1.5% RMSE on SoC from Kollmeyer 2020.

## Slide 2
Key Findings from Literature Review
Summary of findings from paper analysis and dataset review
2
About Our Dataset
Two papers (Kollmeyer 2020 and Chemali 2018) use our exact LG HG2 dataset. State-of-the-art RMSE on this dataset is below 1.5% using deep learning. Our RF and XGBoost models should aim for under 3% RMSE as a realistic target.
About Model Choice
XGBoost and Random Forest consistently outperform linear models and Kalman filters across all reviewed papers. XGBoost achieves R-squared above 0.97. LSTM outperforms both but needs more data and compute. Plan: Linear Regression baseline, then RF, then XGBoost, then optional ANN.
About Temperature
Dataset spans -20°C to 40°C. Models trained at one temperature fail badly at others. Temperature must be an explicit input feature and models should train across all 6 temperature conditions.
About SoC Labels

## Slide 3
Blockers and Week 1 Next Steps
Current project challenges and roadmap for Days 4 to 7
3
Current Blockers
Plan for Days 4 to 7
1) SoC Derivation Ambiguity
2) Train/Test Split Strategy
3) Dual-target Prediction
4) GitHub Access
TIH-SreetamaSantra
Day 4
Day 5
Day 6
Day 7 (Intern Discussion)